**Team 29**

**COMP 3111: Introduction to Software Engineering**

**Minutes of the Project Meeting 2**

**Date:** April 21, 2020

**Time:** 10:00 p.m.

**Place:** Discord

**Attending:** Jeffrey Liu, Brian Leung, Ricky Cheng

**Recorder:** Jeffrey Liu

**1. Report on progress during the past week**

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| Jeffrey Liu | Finished task 1 | 4 |
| Brian Leung | Finished task 2 | 5 |
| Ricky Cheng | Finished task 3 | 10 |

**2. Discussion of implementation and resolution**

2.1. Discussed on how to get enrolled course from task 3 for task 4 and task 6 implementation.

2.2 Discussed the structure of code, decided to move the list of enrolled section to controller.java .

2.3. Do some simple testing on implemented task and give some feedback.

2.4. Jeffrey and Brain exchange task, which Jeffrey will do task 6 and Brian will do task 4.

**3. Goals for the coming week**

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Jeffrey Liu | Finish task 6 and start doing unit test |
| Brian Leung | Finish task 4 and start doing unit test |
| Ricky Cheng | Finish task 5 and start doing unit test |

**4. Meeting adjournment and next meeting**

The meeting was adjourned at 01:00 a.m. The next meeting will be held on May 11 at 10:00 p.m. in Discord.